# Recruitment Portal Defect Resolution Report

GDG Recruitment Portal 2026

Prepared 5 September 2026

Current result  The portal now has a responsive coded interface, real Firestore connectivity, guarded administrative data, atomic application storage, and a selection-driven email queue. The optimized Next.js production build completes successfully.

# Resolved defects

| Area | Defect found | Resolution completed |
| --- | --- | --- |
| Interface | Pages rendered as plain text on a white background. | Rebuilt the interface with responsive layouts, complete styling, dark and light themes, polished cards, form sections, navigation, and motion. |
| Visual assets | Brand logo and recruitment artwork were missing or poorly represented. | Added the supplied logo and illustration assets while keeping headings, controls, cards, and content as coded elements. |
| Navigation | Join and department controls did not consistently open the matching page. | Connected Join us, department selections, application views, sign-in, home, and admin routes to their corresponding pages. |
| Content integrity | Department names and questions displayed corrupted symbols and unreadable text. | Replaced damaged content with clear department descriptions and department-specific questions. |
| Department cards | Cards lacked hierarchy, visual feedback, and ownership details. | Added repeating Google-color borders, hover elevation, interaction glow, and compact student-lead badges for all supplied leads. |
| Theme support | The design did not support a readable white theme. | Added a compact persistent light and dark theme toggle and supplied theme-specific visual assets. |
| Local usability | The site could not be reviewed without Firebase. | Added demo authentication and temporary demo storage, allowing the complete application journey to run locally. |
| Submission deadline | A hard-coded 23 August 2026 deadline blocked all real submissions after that date. | Made the deadline optional and environment-controlled through APPLICATION_DEADLINE. |
| Response storage | Concurrent requests could create duplicate department responses or exceed the two-application limit. | Added deterministic application IDs and a Firestore transaction with a per-user state record, making both rules atomic. |
| Input trust | The API accepted arbitrary departments, oversized answers, and weakly validated personal fields. | Added server-side department allowlisting, normalization, length limits, and validation for name, registration number, phone, and question data. |
| Admin privacy | The admin page and applicants API read all application records before proving administrator access. | Moved authorization to the server and added role or ADMIN_EMAILS allowlist checks before any applicant query. |
| Admin actions | Shortlist and email APIs could be called without server-side administrator authorization. | Protected both endpoints and validated shortlist and mail request payloads. |
| Selection workflow | Selecting a student only changed one flag and did not create a durable selection or email event. | Shortlisting now atomically updates the application, writes selectedApplicants, and creates an idempotent emailQueue job; unshortlisting cancels the queue record. |
| Client performance | The admin interface performed artificial CPU-heavy loops and repeated derived-state effects during rendering. | Removed the loops and redundant state chain and changed filter intersection from nested scans to Set-based lookup. |
| Firestore exposure | Original Firestore rules allowed unrestricted reads and writes. | Deployed default-deny Firestore rules for the server-only Admin SDK architecture and documented the security analysis. |
| Credentials | The project had placeholder Firebase configuration and no usable server identity. | Created the Firebase project, Standard Firestore database in Mumbai, restricted service account, external JSON credential, and verified the Admin SDK connection. |
| Secret handling | Service-account files could be copied into the repository accidentally. | Stored the credential outside the repository and added service-account JSON patterns to .gitignore. |
| Authentication UI | The candidate sign-in page had no Google OAuth action and restricted valid return paths. | Added a styled Continue with Google action through Better Auth and safe local return-path handling, including the admin route. |
| Account navigation | Signed-in navigation exposed only a plain Sign Out link. | Added an avatar account control with hover and keyboard-focus details, email display, and a Sign out action. |

# Backend storage correction

Each application now uses a SHA-256 identifier derived from the signed-in email and normalized department. The identifier prevents a second document for the same user and department. A companion applicationUsers record is read and updated in the same Firestore transaction, so two requests arriving together cannot both pass the two-department limit.

Applicant identity comes from the authenticated server session. The API ignores any email supplied by the browser. Personal data and answers are normalized and validated before storage. The selectedApplicants and emailQueue documents are written in the same transaction as the shortlist status, preventing partial state when one write fails.

# Security and access controls

Firestore client access is denied by deployed rules; trusted server code accesses data with a dedicated Cloud Datastore User service account.

Admin pages and endpoints check the Better Auth session before reading or mutating applicant data.

Administrators can be recognized by the Better Auth admin role or by a comma-separated ADMIN_EMAILS allowlist.

The downloadable service-account credential is stored outside the project folder and was verified without printing its secret values.

# Verified project state

| Verification | Result |
| --- | --- |
| Firebase Admin SDK connection | Passed against gdg-vitc-recruitment-2026 |
| Firestore database | Standard edition, asia-south1, deletion protection enabled |
| Firestore security rules | Compiled and deployed |
| Next.js optimized production build | Passed after backend and authorization changes |
| Local routes | Home, departments, sign-in, session API, join flow, and admin route are present |
| Google OAuth web client | Created for the internal VIT audience; local origin and Better Auth callback registered |
| End-to-end application workflow | Passed signup, login, concurrent duplicate protection, two-application limit, response retrieval, admin visibility, and shortlist storage; temporary test data was removed. |

# External setup still required before public launch

These are provider settings rather than unresolved code defects:

Choose the final deployment domain and set BETTER_AUTH_URL to its HTTPS address.

Add the real administrator email addresses to ADMIN_EMAILS.

Configure a transactional email provider and authenticated sending domain. The queue is ready, but delivery credentials are not yet present.

Set APPLICATION_DEADLINE only if applications must close automatically at a specific time.

# Relevant collections

| Area | Defect found | Resolution completed |
| --- | --- | --- |
| formData | One validated application per user and department. | Deterministic document ID and shortlist status. |
| applicationUsers | Per-user department list and count. | Transaction lock that enforces the two-application limit. |
| selectedApplicants | Current selected candidate records. | Created or removed with shortlist changes. |
| emailQueue | Durable outbound email jobs. | Pending, cancelled, processing, sent, or failed lifecycle. |